TASK-WISE BUILD CHECKLIST

HexRunner

One task at a time, for Replit + Claude Fable

Companion to: HexRunner_PRD.docx and HexRunner_Replit_Build_PRD.docx

# How to Use This

Upload this along with the two PRD docs to Replit. Give Claude Fable one task at a time, in order — don't skip ahead, later tasks assume earlier ones are working. After each task, check the “✓ Done when” line before moving to the next. Tasks are grouped into 8 phases matching the 30-hour runbook.

If a task fails or the agent goes off track, paste the task prompt again fresh in a new message rather than trying to patch — it's faster and cleaner in a hackathon time crunch.

PHASE 1 — PROJECT SETUP (Target: Hour 0–2)

TASK 1.1  Scaffold the Expo app

Goal

Get a blank Expo React Native app running with a 4-tab navigation shell.

Paste this to Claude Fable in Replit

Create a new Expo React Native app (JavaScript) with a bottom tab navigator
with 4 tabs: Home, Run, Leaderboard, Profile. Each tab should just show a
placeholder screen with the tab name as a heading for now. Use
@react-navigation/native and @react-navigation/bottom-tabs. Set up the
folder structure as: src/screens/, src/components/, src/services/,
src/context/, src/models/.

✓ Done when: The app runs in Expo Go on your phone and you can tap between 4 tabs, each showing its name.

TASK 1.2  Install core packages

Depends on: 1.1

Goal

Add location, maps, hex-grid, and firebase packages.

Paste this to Claude Fable in Replit

In the Replit shell, run:
npx expo install expo-location react-native-maps
npm install h3-js firebase
Confirm there are no install errors and the app still boots in Expo Go.

✓ Done when: App still opens in Expo Go with no red error screen after the installs.

PHASE 2 — LOCATION + MAP (Target: Hour 2–6)

TASK 2.1  Request location permission and get live GPS

Depends on: 1.2

Goal

The app can read the phone's live GPS position.

Paste this to Claude Fable in Replit

Using expo-location, create src/services/locationTracker.js that requests
foreground location permission, and exposes startWatching(onUpdate) and
stopWatching() functions using Location.watchPositionAsync with high accuracy,
updating every 3 seconds or 10 meters. Wire it into the Home screen temporarily
to just console.log the coordinates so we can verify it works.

✓ Done when: Console logs show your real live lat/lng updating as you move, tested on the phone via Expo Go.

TASK 2.2  Show live position on a map

Depends on: 2.1

Goal

Home screen shows a map centered on the user with a live marker.

Paste this to Claude Fable in Replit

On the Home screen, add a react-native-maps MapView that centers on the user's
current location from locationTracker.js and shows a marker at their live
position, updating as they move. Add a 'recenter' button that snaps the map
back to the current position.

✓ Done when: You can see yourself as a marker on the map on your phone, and it moves when you physically walk.

PHASE 3 — HEX-GRID SYSTEM (Target: Hour 6–10)

TASK 3.1  Build the hex engine wrapper

Depends on: 2.2

Goal

A reusable module that converts GPS points to H3 hex cells and to drawable polygons.

Paste this to Claude Fable in Replit

Create src/services/hexEngine.js using the h3-js library. Export:
pointToHex(lat, lng) using latLngToCell at resolution 9,
hexToPolygon(h3Index) using cellToBoundary to get drawable coordinates,
and hexesFromPath(pathPoints) that converts an array of {lat,lng} points
into a de-duplicated array of h3 index strings.

✓ Done when: You can call pointToHex on your current coordinates in a test button/console log and get back a valid H3 index string.

TASK 3.2  Render hex overlay on the map

Depends on: 3.1

Goal

Hexagons around the user render as polygons on the map.

Paste this to Claude Fable in Replit

On the Home screen map, use hexEngine.js to compute the H3 cells within the
visible map region (use h3-js polygonToCells with the map's current bounding
box) and render each as a react-native-maps Polygon with a light outline and
transparent fill. Keep this performant by only recalculating when the map
region changes significantly.

✓ Done when: You can see a visible hexagon grid overlaid on the map around your location on the phone.

PHASE 4 — RUN SESSION FLOW (Target: Hour 10–14)

TASK 4.1  Build Start/Stop run with live stats

Depends on: 3.2

Goal

User can start a run, see live distance/pace, and stop it.

Paste this to Claude Fable in Replit

On the Run tab, build a RunSessionScreen with a big Start button. When
started, use locationTracker.js to record a path of {lat,lng,timestamp}
points, show live elapsed time, live distance in km (haversine formula
between consecutive points), and live pace (min/km). Show a Stop button
that ends the session and navigates to a summary screen with the final stats.

✓ Done when: You can physically walk a short loop and see distance/pace numbers update live and look roughly correct.

TASK 4.2  Claim hexes during a run

Depends on: 4.1

Goal

As the user's path crosses hexes, those hexes get marked as claimed for this session.

Paste this to Claude Fable in Replit

During an active run session, call hexesFromPath on the recorded path every
few GPS updates and maintain a Set of claimed h3 indexes for this session.
On the run map, color claimed hexes differently (e.g. filled teal) from
unclaimed ones. Show a live counter: 'Hexes claimed this run: N'.

✓ Done when: Walking through the venue, hexes visibly change color on your phone as you pass through them, and the counter increases.

PHASE 5 — FIREBASE BACKEND (Target: Hour 14–18)

TASK 5.1  Connect Firebase and anonymous auth

Depends on: 4.2

Goal

App connects to your Firebase project and signs the user in anonymously.

Paste this to Claude Fable in Replit

Create src/services/firebase.js that initializes Firebase using config values
read from environment variables (I will add them as Replit Secrets named
FIREBASE_API_KEY, FIREBASE_PROJECT_ID, FIREBASE_APP_ID, etc. — use
process.env for each). Set up Firebase Auth with signInAnonymously on app
start, and export the auth and db (Firestore) instances. Wrap the app in an
AuthContext that exposes the current user's uid.

✓ Done when: In the Firebase console under Authentication, you see a new anonymous user appear each time you reload the app fresh.

TASK 5.2  Persist runs and hex ownership to Firestore

Depends on: 5.1

Goal

Finishing a run writes a run document and updates hex ownership documents.

Paste this to Claude Fable in Replit

On run stop, write a document to a 'runs' collection with uid, startedAt,
endedAt, distanceKm, avgPaceMinPerKm, and the array of claimed h3 indexes.
Then for each claimed hex, upsert a document in a 'hexes' collection keyed
by the h3 index, setting ownerUid to the current user and claimedAt to now
(overwriting any previous owner). Also increment the user's totalHexesOwned
on their user document.

✓ Done when: After finishing a run, you can see new documents appear in the Firestore console under runs and hexes.

TASK 5.3  Load hex ownership onto the map

Depends on: 5.2

Goal

The Home map shows who owns each visible hex, not just the current session's claims.

Paste this to Claude Fable in Replit

On the Home screen map, query the 'hexes' collection for hexes in the
visible region and color each polygon based on ownerUid: your own hexes in
one color, other users' hexes in a different color, unclaimed hexes
transparent. Use a Firestore realtime listener (onSnapshot) so the map
updates live if someone else claims a hex nearby.

✓ Done when: The Home map visually distinguishes your owned hexes from other users' hexes, and updates without a manual refresh.

TASK 5.4  Build the leaderboard screen

Depends on: 5.2

Goal

A ranked list of users by total hexes owned.

Paste this to Claude Fable in Replit

On the Leaderboard tab, query the 'users' collection ordered by
totalHexesOwned descending, limit 20, and render a ranked list showing
rank number, display name, and hex count. Highlight the current user's
row if they're in the list.

✓ Done when: The leaderboard shows real users (even test accounts) ranked correctly by hex count, and updates after a new run.

PHASE 6 — ON-DEVICE AI MODEL (Target: Hour 18–22)

TASK 6.1  Train the tiny fitness-tier model (do this in Colab, not Replit)

Goal

Produce fitnessWeights.json with real trained weights.

Paste this to Claude Fable in Replit

(Run this in Google Colab, not in Replit.) Write a numpy script that trains
a tiny 2-layer neural network (4 input features: normalized avg pace, avg
distance, run frequency, self-reported activity level -> 8 hidden units,
ReLU -> 4 output classes: beginner/casual/regular/trained, softmax) on a
synthetic labeled dataset of ~500 rows I will generate with clear rules.
Train with plain gradient descent for ~2000 epochs, then export W1, b1, W2,
b2 as a fitnessWeights.json file.

✓ Done when: You have a fitnessWeights.json file downloaded from Colab with 4 arrays (W1, b1, W2, b2) of the right shapes.

TASK 6.2  Run the model on-device

Depends on: 6.1

Goal

The app predicts a fitness tier locally, with zero network calls, and shows today's hex budget.

Paste this to Claude Fable in Replit

Add fitnessWeights.json to src/models/. Create src/services/fitnessModel.js
that implements predictTier(features) doing manual matrix multiply + ReLU +
softmax using the imported weights (no ML library needed, plain JS math),
and hexBudgetForTier(tier) returning {beginner:6, casual:10, regular:15,
trained:20}. On the Home screen, compute features from the user's last 5
runs in Firestore (or default to 'casual' for brand-new users) and display
'Today's target: N hexes' based on the predicted tier.

✓ Done when: The Home screen shows a tier-based hex target that changes appropriately for a fast/frequent test user vs. a slow/rare test user, computed with no network request.

PHASE 7 — STEAL MECHANIC + ANTI-CHEAT (Target: Hour 22–25)

TASK 7.1  Hex-stealing on contested claims

Depends on: 5.3

Goal

Running through someone else's hex flips ownership to you.

Paste this to Claude Fable in Replit

Update the run-claiming logic so that when a hex the user passes through
already has a different ownerUid, running through it during an active
session flips ownerUid to the current user and updates claimedAt. On the
session summary screen, show 'Hexes stolen from others: N' alongside
'New hexes claimed: N'.

✓ Done when: Using two test accounts, claiming a hex with account A then running through it with account B flips ownership to B, visible in Firestore and on the map.

TASK 7.2  Advisory anti-spoof checks

Depends on: 4.1

Goal

Flag (not block) sessions with implausible speed/GPS jumps.

Paste this to Claude Fable in Replit

Create src/services/antiSpoof.js with a function checkSession(pathPoints)
that scans consecutive points and returns { suspicious: boolean, reason }
if instantaneous speed exceeds 25 km/h sustained for more than 30 seconds,
or if a jump between two points is impossible given the elapsed time. Call
this on run stop and store flaggedSuspicious on the run document. Show a
small non-blocking warning banner on the summary screen if flagged.

✓ Done when: A simulated fast/teleporting test path (you can fake this with mock coordinates) gets flagged; a normal walking-pace path does not.

PHASE 8 — POLISH + PITCH (Target: Hour 25–30)

TASK 8.1  Polish the session summary screen

Depends on: 7.1

Goal

A clean, demo-ready summary screen.

Paste this to Claude Fable in Replit

Redesign the SessionSummaryScreen with a clean card layout showing:
distance, duration, pace, hexes claimed, hexes stolen, and today's
progress toward the AI-predicted tier target as a progress bar. Add a
simple app icon and splash screen via app.json.

✓ Done when: The summary screen looks presentable enough to show a judge without narrating every rough edge.

TASK 8.2  Handle empty/loading/error states

Depends on: 8.1

Goal

The app doesn't show blank screens or crash on first load / no data.

Paste this to Claude Fable in Replit

Add loading spinners while Firestore queries are in flight, and friendly
empty states for: no runs yet (Profile), no hexes owned yet (Home), and no
leaderboard data (brand-new Firebase project). Wrap top-level screens in
basic error boundaries so a failed query shows a retry message instead of
a crash.

✓ Done when: Reinstalling the app fresh (or using a brand-new test account) shows sensible empty states everywhere, not blank screens or crashes.

TASK 8.3  Record demo backup + finalize README

Depends on: 8.2

Goal

A safety net in case live GPS/network fails during judging, plus documentation.

Paste this to Claude Fable in Replit

(No code needed — team task.) Screen-record a full run: start session,
walk/jog a short real loop, claim hexes, stop, see summary and updated
leaderboard. Write a README.md summarizing the app, the on-device AI model
(mention fitnessWeights.json + local inference explicitly), tech stack, and
setup instructions.

✓ Done when: You have a backup demo video saved, and a README a judge could read in under a minute.

# Quick Reference: Task Order

1.1 → 1.2 → 2.1 → 2.2 → 3.1 → 3.2 → 4.1 → 4.2 → 5.1 → 5.2 → 5.3 → 5.4 → 6.1 → 6.2 → 7.1 → 7.2 → 8.1 → 8.2 → 8.3

6.1 can be done in parallel with Phase 5 (it happens in Colab on a laptop, not blocking Replit work) — assign it to a teammate while another continues 5.1–5.4 in Replit.